## Slide 2: TEAM ORION
Orion is a prominent constellation located on the celestial equator and visible throughout the world. It is one of the most conspicuous and recognizable constellations in the night sky. It was named after Orion, a hunter in Greek mythology.

## Slide 3: GROUP MEMBERS
  Muhammad Mohsin Zafar
  Nasir Ali
  Wamiq Rehman
  MS Computer Science (18-20)

## Slide 4: MALWARE CLASSIFICATION FOR NON DOMAIN EXPERTS
MACHINE LEARNING IN CYBER SECURITY
DEPARTMENT OF COMPUTER AND INFORMATION SCIENCES
PIEAS

## Slide 5: Let’s understand the problem/motivation
Static Analysis
Domain Knowledge
Dynamic Analysis
Time Consumption
Outdated Malware Signatures

## Slide 6: Project GOALS
To Represent Raw Bytes of Portable Executables as a Grayscale image of suitable resolution
To Perform Classification of Generated Images via Combination of Convolutional Neural Network and Long Sort-Term Memory Networks

## Slide 7: DATA AVAILABILITY
Microsoft Malware Classification Challenge (BIG, 2015)
  Available @ Kaggle
  35 GB Compressed Data Size
  Approximately Half Terabyte Uncompressed Data size

## Slide 8: Project TASKS BREAKDOWN
Data Acquisition
Data Pre Processing
  Conversion of RAW Bytes to Greyscale Images
Implementation of CNN
Implementation of LSTM
Completion of Pipe Line By combining output CNN as input to LSTM
Training on Training Data
Validation of Accuracy on Training Data via Cross Validation Technique
Evaluation on Test Data
Replacing LSTM with BiLSTM (if have enough time)
Work on Suggested Improvements

## Slide 9: Project Plan with milestones
M1
Data Acquisition
Literature Review
M2
Environment Setup
M3
Model Training
Cross Validation
Data Pre Processing
Implementation of CNN & LSTM
M4
Evaluation on Test Data
Improvements (if Required)

## Slide 10: MEMBER WISE TASK DISTRIBTUION
M1
Mohsin -Literature Review
M2
Wamiq – LSTM Impl.
M3
Wamiq - Model Training
Nasir - Cross Validation
M4
Mohsin - Evaluation on Test Data
* - Improvements (if Required)
Nasir - Data Acquisition
Mohsin – Environment Setup & CNN Impl.
Nasir – Data Pre Processing

## Slide 11: Stakeholders
Dr. Fayyaz ul Amir Afsar Minhas
Team ORION

## Slide 12: REFERENCE PAPER – DEEP LEARNING AT THE SHALLOW END: Malware classification for non-domain experts
https://arxiv.org/abs/1807.08265

## Slide 13: WORK DONE SO FAR
Literature Survey in Progress

## Slide 14: HADITH
Volume 1, Book 3, Number 80 :
Narrated by Anas R.A.
Allah's Apostle said, "From among the portents of the Hour are (the following): 1. Religious knowledge will be taken away (by the death of Religious learned men). 2. (Religious) ignorance will prevail. 3. Drinking of Alcoholic drinks (will be very common). 4. There will be prevalence of open illegal sexual intercourse.